MarketMind AI

Individual Work Report

Neelam Rishika Damini (Damini2006)

Team 2 - Small Business Sales Intelligence & Analytics Platform

Infosys Springboard Capstone Project

July 24, 2026 - September 5, 2026

# Project Summary

MarketMind AI is a full-stack SaaS application built for Indian small businesses. It provides enterprise-grade analytics including sales tracking, inventory management, customer segmentation, AI-driven insights, and multi-role access control. The platform uses React + Vite on the frontend, FastAPI on the backend, and Neon PostgreSQL for cloud database storage.

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | React 18 + Vite | UI with code splitting |
| Styling | Tailwind CSS | Dark/light mode |
| Backend | FastAPI + SQLAlchemy | Async Python API |
| Auth | python-jose + bcrypt | JWT + hashing |
| ML | scikit-learn + XGBoost | K-Means, Logistic, XGBoost |
| Database | Neon PostgreSQL | 28 tables, connection pooling |
| Real-time | WebSocket | Live alert broadcasting |

# Milestone 1: Foundation, Core Architecture & AI/ML Pages

Duration: July 24 - August 11, 2026 (Weeks 1 & 2)

## Project Initialization (Jul 24 - Jul 27)

Initialized React frontend with Vite and configured Tailwind CSS

Set up FastAPI backend with SQLAlchemy ORM and Neon PostgreSQL

Created project structure with routers, models, schemas, and ML modules

## Authentication System (Jul 27 - Jul 30)

Built complete login and register pages with role-based UI dropdown

Connected frontend authentication with backend JWT API

Implemented role selection during registration (Business Owner, Store Manager, Sales Executive, Admin)

Added role-based page access control using ProtectedRoute component

## Core Dashboard & CRUD Pages (Jul 30 - Aug 8)

Built Dashboard with role-based KPIs, revenue trends, and top customers

Implemented Sales page with CSV upload and transaction tracking

Built Inventory page with stock monitoring and low-stock alerts

Created Customers page with RFM segmentation and CLV prediction

Implemented Invoices, Categories, Suppliers, and Team management pages

## Animated 3D Landing Page (Aug 7)

Built interactive 3D landing page with Three.js product preview

Added dark/light theme toggles for auth and landing pages

Implemented smooth scroll and responsive design

## AI/ML Page Integration (Aug 10 - Aug 11)

Integrated Sales Forecasting page with XGBoost predictions

Built Customer Segmentation page with K-Means clustering

Implemented Churn Prediction page with risk scoring

Added multi-tenant architecture with business_id isolation

Merged pre-dev RBAC, persisted ML tables, and inventory/sale_items

## Bugs Fixed in Milestone 1

| # | Bug | Root Cause | Fix |
| --- | --- | --- | --- |
| 1 | JWT token lost on refresh | Token not stored persistently | localStorage with auto-attach interceptor |
| 2 | Any user could access any page | No route-level role checks | ProtectedRoute with allowedRoles |
| 3 | Neon connections dropping | Idle timeout | pool_pre_ping + keepalive ping |
| 4 | AI pages crash on empty data | No null checks | Fallback catches + EmptyState guards |

## Key Commits

Jul 24 - Initial commit: project scaffold

Jul 27 - Initialize React frontend with Vite and project structure

Jul 27 - Implemented authentication pages UI and routing

Jul 28 - Added role-based login and register UI dropdown

Jul 28 - Connect frontend authentication with backend API

Jul 29 - Fix merge conflicts, rebuild auth flow, migrate to Neon PostgreSQL

Jul 30 - Refined role-based authentication UI

Jul 31 - Add UI wireframe design for MarketMind AI

Aug 5  - Fix merge conflicts in authentication and branch logic

Aug 5  - Resolve AI page crashes, auth key mismatch

Aug 6  - Add password reset OTP flow with secure environment configuration

Aug 6  - Redesign auth UI and add user settings/profile features

Aug 7  - Add animated 3D landing page with interactive product preview

Aug 7  - Design, create, fix, and update landing page and auth theme toggles

Aug 8  - Update sign out redirect to landing page, polish frontend/auth layout

Aug 10 - AI forecasting/segmentation/churn, multi-tenant, profile & perf caches

Aug 11 - Merge pre-dev RBAC, persisted ML tables, and inventory/sale_items

# Milestone 2: AI/ML Integration, Activity & Advanced Features

Duration: August 11 - August 28, 2026 (Weeks 3 & 4)

## Activity Log & Search (Aug 27)

Built activity log backend with audit trail endpoints

Implemented global search across all pages

Added skeleton loading animation for all data pages

Integrated toast notifications for user feedback

## ChatBot with AI (Aug 27)

Upgraded chatbot with natural text replies

Added auto-speak TTS using Web Speech API

Built RAG knowledge base for business-specific Q&A

## Guided Tour System (Aug 27 - Aug 28)

Implemented guided tour for all 4 roles with data-tour attributes

Fixed tour showing only once per user via localStorage flag

Added replay tour button in Settings

## Dashboard & Routing Updates (Aug 27 - Aug 28)

Updated routing structure for all new pages

Enhanced owner dashboard with skeleton loading for KPIs

Fixed new users getting empty dashboard with demo data seeding

Added RBAC fixes across multiple routes

## ML Model Integration (Aug 28)

Merged Kavya's unusual sales and inventory anomaly detection

Merged Pallavi's churn prediction module

Merged Pramodh's ML training pipeline and revenue prediction

Resolved all merge conflicts between 4 team members

## Bugs Fixed in Milestone 2

| # | Bug | Root Cause | Fix |
| --- | --- | --- | --- |
| 5 | Churn predictions returning 0 | ttl_cache caching empty result | Restart backend, verify ML pipeline |
| 6 | Anomaly detection false positives | Thresholds too low | Tightened thresholds + business rules |
| 7 | Merge conflicts from 4 branches | Overlapping files | Manual resolution of 15+ conflicts |
| 8 | ChatBot gives useless answers | No knowledge base | Built RAG with business Q&A pairs |
| 9 | Tour shows multiple times | No persistence | localStorage flag check |

## Key Commits

Aug 23 - Enhance dashboards, AI insights, and anomaly detection

Aug 27 - Add activity backend, comparison, dashboards, and AI updates

Aug 27 - Add activity log, global search, skeleton loading, toast notifications

Aug 27 - Upgrade chatbot with natural text replies, auto-speak TTS, RAG knowledge base

Aug 27 - Add guided tour for all 4 roles with data-tour attributes

Aug 27 - Update routing, layout, customer page, and registration flow

Aug 27 - Fix anomaly page ESLint errors

Aug 27 - Fix landing page hero fills viewport, remove nav border

Aug 28 - Add skeleton loading animation for owner dashboard KPIs

Aug 28 - Add replay tour button and profile updates in settings

Aug 28 - Fix new users get empty dashboard, RBAC fixes, tour status backend sync

Aug 28 - Merge Kavya's, Pallavi's, and Pramodh's ML modules

# Milestone 3: Platform Features, PWA & i18n

Duration: September 3 - September 4, 2026 (Weeks 5 & 6)

## 5-Language i18n System (Sep 3)

Added centralized translation file with 5 languages (English, Hindi, Telugu, Tamil, Kannada)

Built LanguageSwitcher component with flag dropdown

Translated key UI labels across all pages

## PWA Setup (Sep 3)

Created web manifest with app metadata

Built service worker with offline caching

Generated app icons in all sizes (72-512px)

Built InstallBanner with platform-specific install instructions

## Real-Time WebSocket Alerts (Sep 3)

Built backend WebSocket endpoint for real-time alert broadcasting

Created AlertBroadcaster class managing per-business connections

Implemented LiveAlerts component with toast notifications

## Report Templates & Export (Sep 3)

Built 6 report templates (Sales, Inventory, Customer, Financial, Anomaly, AI)

Implemented PDF export using jspdf + html2canvas

Implemented Excel export using xlsx library

## Scheduled Reports (Sep 3)

Built full scheduling UI with CRUD operations

Added daily/weekly/monthly frequency selection

Implemented PDF/Excel/Both format options

## Dashboard Builder (Sep 3)

Built drag-and-drop dashboard builder with react-grid-layout

Implemented 7 widget types with 3 layout templates

Added layout save/restore to Neon PostgreSQL

## Security Features (Sep 3)

Added TOTP 2FA with QR code setup and 10 backup codes

Restructured Settings page into Profile/Security/Preferences tabs

## Onboarding & Compliance (Sep 3)

Built 5-step onboarding wizard

Added Audit Trail page with IP-logged action tracking

Created 6 Neon tables for user data

## UX Enhancements (Sep 4)

Added Ctrl+K Command Palette for quick navigation

Implemented Error Boundary for graceful error handling

Built QR Code Generator for products and invoices

## Bugs Fixed in Milestone 3

| # | Bug | Root Cause | Fix |
| --- | --- | --- | --- |
| 10 | Scheduled Reports dont save | _get_bid() returns None | Decode JWT directly + validate numeric IDs |
| 11 | Install modal wont open | CustomEvent not reaching listener | Global window function approach |
| 12 | Dashboard Builder empty | No default template fallback | Load Executive template on empty |
| 13 | i18n crashes entire app | Missing quote in Hindi | Fixed syntax in translation block |

## Key Commits

Sep 3 - feat(i18n): add centralized translation file with 5 languages

Sep 3 - feat(i18n): add LanguageSwitcher component with flag dropdown

Sep 3 - feat(pwa): add web manifest, service worker, and offline caching

Sep 3 - feat(pwa): add app icons in all sizes and custom SVG logo

Sep 3 - feat(pwa): add InstallBanner with platform-specific install instructions

Sep 3 - chore(deps): add react-grid-layout, qrcode.react, i18next

Sep 3 - feat(backend): add WebSocket endpoint for real-time alert broadcasting

Sep 3 - feat(alerts): add WebSocket-powered LiveAlerts with toast notifications

Sep 3 - feat(dashboard): add drag-and-drop dashboard builder backed by Neon

Sep 3 - feat(reports): add 6 report templates with PDF/Excel export

Sep 3 - feat(reports): add scheduled report delivery with CRUD and history

Sep 3 - feat(onboarding): add 5-step setup wizard and fix tour sequencing

Sep 3 - feat(security): add TOTP 2FA with QR setup and restructure Settings

Sep 3 - feat(compliance): add Audit Trail page with action tracking

Sep 4 - feat(neon): add 6 Neon tables and /api/user-data CRUD endpoints

Sep 4 - feat(analytics): add Funnel Analysis page

Sep 4 - feat(ux): add Ctrl+K command palette, error boundary, QR code generator

Sep 4 - feat(ux): add Undo/Redo context and floating controls

Sep 4 - feat(layout): add mobile sidebar, unified notifications, and new routes

Sep 4 - feat(i18n+responsive): apply translations, responsive fixes

# Milestone 4: Bug Fixes, Testing & Production Readiness

Duration: September 4 - September 5, 2026 (Weeks 7 & 8)

## Sales Server-Side Pagination (Sep 5)

Added limit/offset params to GET /api/sales/ endpoint

Built paginated table with page navigation controls

Export handlers fetch all data for complete PDF/Excel/CSV exports

## Backend Security Hardening (Sep 5)

Added JWT_SECRET_KEY to .env and .env.example

Made CORS_ORIGINS configurable via environment variable

Added Neon connection pool keepalive and retry

## Backend Bug Fixes (Sep 5)

Registered missing activity router in main.py (was returning 404)

Rewrote activity router to use AuditLog model (Activity model did not exist)

Replaced 11 empty catch blocks with proper logging across 6 files

Simplified migration script for Neon

Fixed warm-up function name (get_product_recommendations to get_all_recommendations)

## Frontend Crash Fixes (Sep 5)

Fixed 7 pages crashing from paginated sales data format change

Added missing PageSkeleton import to 12 pages

Cleaned up dead Undo/Redo imports from Customers.jsx

Fixed Comparison and Customers pages loading states

## CORS Fix (Sep 5)

Added 127.0.0.1 variants to CORS_ORIGINS

Backend now accepts requests from both localhost and 127.0.0.1

## Mobile Responsiveness (Sep 5)

Added mobile hamburger sidebar toggle

Sidebar slides in as overlay on mobile with dark backdrop

Auto-closes on route navigation

## UI Improvements (Sep 5)

Added useCountUp animation hook for KPI cards

Added skeleton loading placeholders and empty states

Updated SVG logo with gradient M mark

Removed incomplete Undo/Redo system

## Documentation (Sep 5)

Updated README with accurate project description and setup

Fixed README UTF-8 encoding corruption

Added .env.example with all required variables

Cleaned .gitignore (removed .freebuff references)

## Comprehensive Testing (Sep 5)

Tested all 4 roles across 15 API endpoints each (60 total tests)

Verified Neon data isolation between businesses

Tested all CRUD operations end-to-end

Verified role-based access control on all pages

Confirmed all AI/ML endpoints return correct data

## Bugs Fixed in Milestone 4

| # | Bug | Root Cause | Fix |
| --- | --- | --- | --- |
| 14 | 7 pages crash after pagination | sales.filter on object not array | Array.isArray fallback in all consumers |
| 15 | Activity router 500 error | Wrong model (Activity vs AuditLog) | Complete rewrite with correct columns |
| 16 | Role logins failing | Wrong field name | Reset all passwords with correct field |
| 17 | CORS blocking browser requests | Missing 127.0.0.1 origins | Added localhost + 127.0.0.1 variants |
| 18 | Warm-up warnings on startup | Wrong function name | Fixed to get_all_recommendations |
| 19 | 11 empty catch blocks hiding bugs | Silent except-pass | All now log warnings with context |

## Key Commits

Sep 5 - fix(security): add JWT_SECRET_KEY to .env and .env.example

Sep 5 - fix(backend): make CORS_ORIGINS configurable via env variable

Sep 5 - fix(backend): register missing activity router in main.py

Sep 5 - fix(backend): rewrite activity router to use AuditLog model

Sep 5 - fix(backend): correct warm-up function name in startup task

Sep 5 - fix(backend): add logging to empty catch blocks in auth and sales

Sep 5 - fix(backend): replace empty except blocks with proper logging

Sep 5 - fix(backend): add Neon connection pool keepalive and retry

Sep 5 - refactor(backend): simplify migration script for Neon

Sep 5 - feat(sales): add server-side pagination with 50 records per page

Sep 5 - fix(reports): fix scheduled reports not saving to Neon

Sep 5 - fix(frontend): fix Customers page crash from paginated sales data

Sep 5 - fix(frontend): handle paginated sales in Comparison and Funnel

Sep 5 - fix(frontend): handle paginated sales in ReportTemplates

Sep 5 - fix(dashboard-builder): handle paginated sales data + default template

Sep 5 - fix(frontend): handle paginated sales in ChatBot

Sep 5 - fix(frontend): add missing PageSkeleton import to 5 pages

Sep 5 - fix(frontend): add missing PageSkeleton import to 6 more pages

Sep 5 - feat(layout): add mobile hamburger sidebar toggle

Sep 5 - fix(pwa): fix install modal not opening from header

Sep 5 - feat(branding): update SVG logo with gradient M mark

Sep 5 - feat(frontend): add useCountUp animation hook and loading spinner

Sep 5 - feat(frontend): add skeleton loading placeholders and empty states

Sep 5 - feat(dashboard): add animated count-up numbers on KPI cards

Sep 5 - refactor(settings): restructure into Profile/Security/Preferences tabs

Sep 5 - refactor: remove incomplete Undo/Redo system

Sep 5 - docs: update README with accurate project description and setup

Sep 5 - chore: clean .gitignore

Sep 5 - fix(i18n): fix Hindi translation syntax error

Sep 5 - fix(frontend): clean up Comparison and Customers pages

Sep 5 - docs: fix README UTF-8 encoding corruption

# Commit History Summary

| Milestone | Date Range | Commits | Key Deliverables |
| --- | --- | --- | --- |
| Milestone 1 | Jul 24 - Aug 11 | 18 | Auth, CRUD pages, 3D landing, AI pages, Neon migration |
| Milestone 2 | Aug 11 - Aug 28 | 17 | Activity log, ChatBot AI, Guided Tour, ML merges |
| Milestone 3 | Sep 3 - Sep 4 | 20 | i18n, PWA, WebSocket, Reports, Dashboard Builder, 2FA |
| Milestone 4 | Sep 4 - Sep 5 | 31 | 16 bug fixes, pagination, security, testing, docs |
| Total | Jul 24 - Sep 5 | 86 | Full-stack AI platform with 28+ pages |

# API Test Results (Sep 5, 2026)

| Role | Endpoints Tested | Passed | Failed |
| --- | --- | --- | --- |
| Business Owner | 15 | 15 | 0 |
| Store Manager | 15 | 15 | 0 |
| Sales Executive | 15 | 15 | 0 (403 on AI = expected) |
| Admin | 15 | 15 | 0 |

# Database Schema (28 Tables)

Core: users, businesses, customers, products, sales, sale_items, invoices, categories, suppliers, inventory, inventory_transactions

AI/ML: forecasts, churn_predictions, product_recommendations, customer_segments

Analytics: anomaly_alerts, inventory_alerts, notifications

Platform: audit_logs, dashboard_layouts, custom_report_templates, scheduled_reports, prediction_history, chat_history, uploaded_datasets, alembic_version

# Key Learnings

Multi-tenant architecture: Every query must filter by business_id

Backend changes ripple to frontend: Changing response format broke 7 pages

Merge conflicts need clear file ownership: 4 developers caused 15+ conflicts

Error handling is not optional: 11 empty except blocks hid real bugs

CORS is browser-specific: localhost and 127.0.0.1 are different origins

ML models need real data: Synthetic data produces perfect but meaningless metrics

PWA requires HTTPS: Install prompts only work on HTTPS or localhost

SQLAlchemy field names matter: password_hash vs hashed_password causes silent failures

Report prepared by Neelam Rishika Damini | Team 2 | MarketMind AI | Infosys Springboard Capstone Project